|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ***Error Number*** | ***Tested Date*** | ***ProgramId*** | ***Issue*** | ***Criticality (1 –less critical,***  ***5-critical)*** | ***Done By*** | ***Status*** | ***Changed Date*** |
| S1 | 2017/05/16 | Teacher Category | 1.When a modified Modified By and Modified Date does not get Updated | 3 | Tharaka |  |  |
| S2 | 2017/05/16 | Teacher Category | When press on edit delete buttons , buttons starts moving, doesn’t show the clicked effect correctly | 1 | Tharaka |  |  |
| S3 | 2017/05/16 | Teacher Category | Linked numbers to navigate to pages –grey colour makes it like inactive. Therefore make it look active | 2 | Tharaka |  |  |
|  |  |  |  |  |  |  |  |
| S4 | 2017/05/17 | Teacher | Calendar in BirthDate is not supportive enough | 2 | Tharaka |  |  |
| S4 | 2017/05/17 | Teacher | Don’t navigate to list page after adding new teacher as other configurations also need to be added | 2 | Tharaka |  |  |
| S5 | 2017/05/17 | Teacher | When Qualification Added successfully Change the message to ‘ Teacher Qualification Added Successfully. ‘ | 1 | Tharaka |  |  |
| S6 | 2017/05/17 | Teacher | When Subject Added to The Teacher ‘Subject Added to The Teacher Successfully’ | 1 | Tharaka |  |  |
| S7 | 2017/05/17 | Teacher | From Add New Tab to List page There need be a navigation | 1 | Tharaka |  |  |
| S8 | 2017/05/17 | Teacher | In Detail Page there need be a tab page to display school, assigned subjects, qualifications and extracurricular activities | 3 | Tharaka |  |  |
| S9 | 2017/05/17 | Teacher | Teacher Details two tab pages should be named as Basic Information and Other Details |  | Tharaka |  |  |
| S10 | 2017/05/17 | Teacher | Gender is wrongly displayed in Detail Page | 5 | Tharaka |  |  |
| S11 | 2017/05/17 | Teacher | After Edit Saving Navigate back to the listing | 2 | Tharaka |  |  |
| S12 | 2017/05/17 | Teacher | Remove the time part of BithDate in TeacherEdit | 3 | Tharaka |  |  |
| S13 | 2017/05/17 | Class teacher | Requires to have a listing and delete option | 4 | Tharaka |  |  |
| S14 | 2017/05/22 | Maintenance | Delete confirmation Message  “Are You Sure that You Want to Delete the <record type>?’ | 1 | Nipun |  |  |
| S15 | 2017/05/22 | Maintenance | Increase distance between Delete , Edit buttons | 1 | Nipun |  |  |
| S16 | 2017/05/22 | Maintenance/Event Category | Show Modified date /Time at listing | 2 | Nipun |  |  |
| S17 | 2017/05/23 | Maintenance/ Grade | When already used code that is inactive has been used back it doesn’t prompt an error , but stay stuck. Please give the proper error message  Suggested  ‘The Code entered has been used Earlier which is in Inactive status Now’ | 3 | Nipun |  |  |
| S18 | 2017/05/24 | Maintenance | All the Edit , delete Buttons should be as blue and red buttons as in Evaluation type at listing page | 1 | Nipun |  |  |
| S19 | 2017/05/24 | School | School Id, Name, Address 1, Address2, Address 3, Telephone, web URL need be displayed at listing page. | 3 | Ranga |  |  |
| S20 | 2017/05/24 | School | Tab order at Create Page | 3 | Ranga |  |  |
| S21 | 2017/05/24 | School | There need be a navigation from Create page to the listing back. | 2 | Ranga |  |  |
| S22 | 2017/05/24 | School | Delete , Detail, Edit buttons at listing page requires to be like at maintenance / evaluation type | 2 | Ranga |  |  |
| S23 | 2017/05/24 | Student | Add new – Deleted schools are listed in the combo | 3 | Ranga |  |  |
| S25 | 2017/05/24 | Student | School Id, School Name, Student Id, Student Name, Grade, Class should be in Listing Page | 2 | Ranga |  |  |
| S26 | 2017/05/24 | Student | Delete, Details and Edit Buttons at Listing Should be as in maintenance / evaluation type | 1 | Ranga |  |  |
| S27 | 2017/05/24 | Student | When Student is deleted it navigates to the school listing which is wrong. It requires to be navigated to the student listing | 3 | Ranga |  |  |
| S28 | 2017/05/24 | School | Does not Navigate to school details page | 3 | Ranga |  |  |
| S29 | 2017/05/24 | School | School Add new/ School Detail/School Edit- Distances between school fields are not equal. Vertical distance between fields need be equal | 2 | Ranga |  |  |
| S30 | 2017/05/24 | School | At edit facilitate to add grades, class,subjects ,extra curricular, houses as in add new page | 3 | Ranga |  |  |
| S31 | 2017/05/24 | School | Add New – At add new some houses getting listed without I assigning it. Remove that | 5 | Ranga |  |  |
| S32 | 2017/05/24 | School | Add New , name of the tab Add Class need be renamed to ‘Class’ |  | Ranga |  |  |
| S33 | 2017/05/24 | School | Header in Listing need be ‘School’ instead of School | 1 | Ranga |  |  |
| S34 | 2017/05/24 | School | Add new , distance between school name and province is not equal to other field distances | 1 | Ranga |  |  |
| S35 | 2017/05/24 | School | Don’t make the email a mandatory field | 1 | Ranga |  |  |
| S36 | 2017/05/24 | School | Add new header – New School Creation | 1 | Ranga |  |  |
| S37 | 2017/05/24 | School | Detail -Rename address 3 field labels to ‘Address1, Address2, Address3 | 2 | Ranga |  |  |
| S38 | 2017/05/24 | School | Detail – Remove ‘Not Provided’ label from null fields, leave them blank | 2 | Ranga |  |  |
| S39 | 2017/05/24 | School | Detail- Add a Back button from ‘Add New’ | 2 | Ranga |  |  |
| S40 | 2017/05/24 | School | Add New, edit- it trims a part of the given email (assume the sp trims it) | 4 | Ranga |  |  |
| S41 | 2017/05/24 | School | Edit – School Category Don’t filter inactive records | 4 |  |  |  |
| S42 | 2017/05/24 | School | Edit –School should have all the tab pages add new school has. It should facilitate removing the existing and adding new | 3 |  |  |  |
| S43 | 2017/05/24 | School | Detail- Should have all the tab pages Add new school has and it should display the details configured at add new | 3 |  |  |  |